## Slide 1
WORKSHOP PRESENTATION
DoR, DoD, AC
Making 'ready', 'done' and 'accepted' explicit for our team
ScrumMaster Hub · scrummaster-hub.vercel.app/workshops

## Slide 2
OBJECTIVES
By the end of this session you will be able to…
ScrumMaster Hub · DoR, DoD, AC
2 / 14
Define Definition of Ready, Definition of Done and Acceptance Criteria — and how they differ
Explain why the Definition of Done is a Scrum commitment while Definition of Ready is optional
Write acceptance criteria that are specific, testable and cover edge cases
Draft a first Definition of Done and Definition of Ready for our team
Decide where they live and how they will be enforced

## Slide 3
ICE BREAKER
Ice breaker — pick one
ScrumMaster Hub · DoR, DoD, AC
3 / 14
Option A · 6 min · What does 'done' mean?
Ask everyone to write what 'done' means for cleaning a kitchen
Compare the answers: dishes? wiped surfaces? floor? bin taken out?
Ask how it would feel if you thought you were done and your flatmate did not
Link to software: work called done that is not done for someone else
Option B · 6 min · Order a vague coffee
One volunteer orders 'a good coffee' from another who has to deliver it
Deliver something plausible but wrong; the customer says 'not what I meant'
Repeat with clear acceptance criteria: size, milk, temperature, strength
Debrief: what changed once the criteria were explicit?
Debrief: Both exercises show the same problem: unspoken standards. These three definitions make them spoken.

## Slide 4
CONCEPT
Three terms, three scopes
ScrumMaster Hub · DoR, DoD, AC
4 / 14
Term | Applies to | Owned by | Purpose
Definition of Ready (DoR) | A story before it enters a Sprint | Team with the Product Owner | Reduce risk from unclear work — an optional practice, not part of the Scrum Guide
Definition of Done (DoD) | Every Increment, all the time | The Scrum Team (organisation may set a minimum) | A formal commitment: the shared standard for 'complete'
Acceptance Criteria (AC) | One specific story | Product Owner with the team | Testable conditions for this story to be accepted
AC says 'this story works'. DoD says 'this work is built to our quality standard'. Both must be true.

## Slide 5
CONCEPT
What goes into a Definition of Done
ScrumMaster Hub · DoR, DoD, AC
5 / 14
Built well
Code reviewed by a peer
Automated tests written and passing
No known critical defects
Meets agreed non-functional needs (performance, security, accessibility)
Ready to use
Integrated with the main branch and built
Deployed to an agreed environment (or releasable)
Acceptance criteria verified against the running product
Documentation or release notes updated where relevant
An item that does not meet the DoD cannot be treated as done — it returns to the Product Backlog.

## Slide 6
CONCEPT
Writing good acceptance criteria
ScrumMaster Hub · DoR, DoD, AC
6 / 14
Qualities
Specific: no words like 'fast' or 'user-friendly' without a measure
Testable: a person could check yes or no
Include failure and edge cases, not only the happy path
A handful per story — many criteria usually mean the story is too big
Two common formats
Checklist: 'Promo code field accepts up to 12 characters'
Given–When–Then scenarios, from behaviour-driven development
Choose the format that the team and Product Owner find clearest
Write them during refinement, before the Sprint — not after coding

## Slide 7
CONCEPT
Given–When–Then in practice
ScrumMaster Hub · DoR, DoD, AC
7 / 14
Given (context) | When (action) | Then (outcome)
A basket worth $50 and a valid 10% code | The shopper applies the code | The total shows $45 and the code is marked applied
An expired code | The shopper applies it | An 'expired' message appears; the total is unchanged
A code already used on this account | The shopper applies it again | The system rejects it with a clear message
A code typed in lower case | The shopper applies it | It is accepted the same as upper case
Behaviour-driven development style popularised by Dan North. The value is shared understanding, not the syntax.

## Slide 8
CONCEPT
Definition of Ready: use with care
ScrumMaster Hub · DoR, DoD, AC
8 / 14
A simple checklist for whether a story is clear enough to plan: value understood, acceptance criteria written, dependencies known, small enough
INVEST is a good starting point for the checklist
Treat it as a conversation guide, not a gate that blocks the Product Owner
Keep it short and revisit it — a heavy DoR slows the team and hides ambiguity
It is not part of the Scrum Guide; some teams do well without one
If the DoR becomes a reason to reject work, it has become bureaucracy.

## Slide 9
LIVE EXAMPLE
Live example: a story with its criteria and DoD
ScrumMaster Hub · DoR, DoD, AC
9 / 14
Story and acceptance criteria
As a shopper, I want to apply a promo code so that I pay less
Valid code reduces the total and shows the discount
Expired, used or unknown codes give a clear message
Only one code per order; codes ignore letter case
Team Definition of Done (excerpt)
Peer-reviewed; unit and integration tests pass
Deployed to test environment and demoed to the Product Owner
No new accessibility or security warnings
Support notes and release notes updated
Illustrative example — your own criteria and standard should reflect your product and risks.

## Slide 10
REAL-LIFE USE
Where these definitions matter in real life
ScrumMaster Hub · DoR, DoD, AC
10 / 14
Refinement: acceptance criteria uncover missing edge cases before we build
Sprint Review: only work that meets the DoD is presented as done
Outsourcing and vendors: an explicit DoD prevents disputes about 'finished' work
Regulated industries: DoD items can include audit evidence and traceability
Under deadline pressure: the DoD is what protects quality from quiet compromise

## Slide 11
WATCH OUT
Where these definitions go wrong
ScrumMaster Hub · DoR, DoD, AC
11 / 14
A Definition of Done written as aspiration that nobody can meet — so it is quietly ignored
Acceptance criteria written after the code, to match what was built
Too many criteria on one story — a sign it needs slicing
A Definition of Ready used to block the Product Owner
Definitions living in a wiki nobody opens instead of on the board

## Slide 12
TRY IT
Try it: build our three definitions
ScrumMaster Hub · DoR, DoD, AC
12 / 14
1
Draft the Definition of Done (20 min)
Silent brainstorm, cluster, then agree a checklist we can actually meet today.
2
Draft a short Definition of Ready (15 min)
Five to seven items; mark any we would not enforce strictly.
3
Rewrite acceptance criteria (20 min)
Take a real vague story and rewrite its criteria as testable scenarios.
4
Decide visibility and enforcement (10 min)
Put both checklists on the board; can our tool enforce fields or reviews?

## Slide 13
TAKEAWAYS
Key takeaways
ScrumMaster Hub · DoR, DoD, AC
13 / 14
AC: one story. DoD: every Increment. DoR: an optional check before planning
The DoD is a Scrum commitment — work that does not meet it is not done
Good acceptance criteria are specific, testable and cover edge cases
Keep the definitions short, visible and revisited as the team improves

## Slide 14
GO DEEPER
Go deeper: sources worth your time
ScrumMaster Hub · DoR, DoD, AC
14 / 14
The Scrum Guide — Definition of Done — Ken Schwaber & Jeff Sutherland GUIDE
The official statement of the DoD as a commitment. https://scrumguides.org
Specification by Example — Gojko Adzic BOOK
Using concrete examples as shared acceptance criteria.
Introducing BDD — Dan North (2006) ARTICLE
The origin of Given–When–Then style scenarios.
User Stories Applied — Mike Cohn BOOK
Writing stories and acceptance tests together.
Scrum.org — Definition of Done resources — Scrum.org WEBSITE
Articles and guidance on the DoD from Scrum.org. https://www.scrum.org