## Slide 1
WORKSHOP PRESENTATION
High Performance Team
What great teams do differently — and how to grow toward it
ScrumMaster Hub · scrummaster-hub.vercel.app/workshops

## Slide 2
OBJECTIVES
By the end of this session you will be able to…
ScrumMaster Hub · High Performance Team
2 / 14
Describe the stages of team development and what each needs from a Scrum Master
Explain the difference between a working group and a real team
List the markers research and practice associate with high-performing teams
Assess our own team honestly against those markers
Choose one gap to close over the next quarter

## Slide 3
ICE BREAKER
Ice breaker — pick one
ScrumMaster Hub · High Performance Team
3 / 14
Option A · 5 min · Best team, in three words
Each person names the best team they were ever part of
Then describes it in exactly three words
Write the words on a wall and cluster the themes
Compare the wall with our team as it is today
Option B · 18 min · Tower challenge
Small teams get spaghetti, tape, string and a marshmallow
Goal: build the tallest free-standing tower with the marshmallow on top, in 18 minutes
Debrief: who led, who prototyped early, how did the team handle failure?
Link findings to iteration, feedback and roles in a team
Debrief: Options A and B both make the point that team performance comes from how people work together, not only from individual skill.

## Slide 4
CONCEPT
Working group vs. real team
ScrumMaster Hub · High Performance Team
4 / 14
Working group
Individuals with separate tasks and goals
Accountable individually to a manager
Meetings share information and decisions made elsewhere
Performance = sum of individual output
Real team
Complementary skills committed to a shared purpose and goals
Agreed approach to how they work together
Mutual accountability — peers hold each other to account
Performance greater than the sum of individual contributions
Distinction from Katzenbach and Smith's 'The Wisdom of Teams'.

## Slide 5
CONCEPT
Stages of team development
ScrumMaster Hub · High Performance Team
5 / 14
Stage | What you see | What the Scrum Master does
Forming | Polite, unsure, dependent on direction | Provide clarity: purpose, roles, working agreement
Storming | Conflict over approach, roles and influence | Facilitate healthy conflict; keep safety high
Norming | Agreed norms, growing trust and cohesion | Reinforce norms; start stepping back
Performing | Self-managing, high trust, results focus | Coach lightly; remove obstacles; protect focus
Adjourning | Team disbands or membership changes | Recognise the work; capture learning
From Bruce Tuckman's model (1965; adjourning added 1977). Teams can regress when membership changes.

## Slide 6
CONCEPT
Five dynamics of effective teams (Project Aristotle)
ScrumMaster Hub · High Performance Team
6 / 14
Dynamic | What it means
Psychological safety | Team members feel safe to take risks and be vulnerable in front of each other
Dependability | Members get things done on time and meet a high bar of excellence
Structure & clarity | Clear roles, plans and goals — people know what is expected
Meaning | Work is personally important to each member
Impact | Members believe their work matters and creates change
Google's research found psychological safety the most important dynamic, but all five interact.

## Slide 7
CONCEPT
Observable markers of a high-performing team
ScrumMaster Hub · High Performance Team
7 / 14
How they work
Clear, shared purpose and Sprint Goals everyone can state
Fast feedback loops and small, frequent releases
Sustainable pace — they can keep going for years
Continuous learning: experiments after every retro
How they relate
High trust and productive conflict
Shared ownership: people help finish the most valuable item
Skills spread across the team (T-shaped people)
Results measured by team outcomes, not individual output

## Slide 8
CONCEPT
Measure health, not just output
ScrumMaster Hub · High Performance Team
8 / 14
Delivery numbers alone (velocity, ticket counts) tell you little about team health
A regular health check asks the team to rate dimensions such as mission, fun, learning, support and speed
Traffic-light self-assessments (green, amber, red) with a trend arrow are quick and honest
The most useful part is the conversation about each amber or red — and one action each
Repeat every quarter and compare against the team's own past, never against other teams
Inspired by Spotify's 'squad health check' — a lightweight, self-assessed model many teams adapt.

## Slide 9
LIVE EXAMPLE
Live example: from storming to performing in five months
ScrumMaster Hub · High Performance Team
9 / 14
1
Month 1 — Forming
New team of seven; the Scrum Master gets a Team Canvas and working agreement agreed.
2
Month 2 — Storming
Disagreements over code style and review rules; two people stop speaking up.
3
Month 3 — Norming
Retro focuses on the conflict; team agrees review rules and a 'disagree openly' norm.
4
Month 4–5 — Performing
Team runs its own Daily Scrum and refinement; the Scrum Master steps back and coaches.
Illustrative scenario. The storming phase was normal — the difference was addressing it openly.

## Slide 10
REAL-LIFE USE
Using this in real life
ScrumMaster Hub · High Performance Team
10 / 14
Match your coaching to the stage — direction for forming, facilitation for storming, coaching for performing
Run a quarterly health check and use it as the retrospective's starting data
Use the Aristotle five dynamics as a checklist when a team feels 'off' but cannot say why
When membership changes, expect a step back and revisit the team canvas and agreement
Explain to leaders that a 'storming' phase is normal and not a sign the team is failing

## Slide 11
WATCH OUT
What derails high performance
ScrumMaster Hub · High Performance Team
11 / 14
A 'hero' culture where one or two individuals carry the team
Using velocity as the measure of performance — it invites gaming
Comparing teams with each other, which damages cooperation
Overloading the team, so there is no slack for learning or improvement
Constantly reshuffling people, so teams never get past storming

## Slide 12
TRY IT
Try it: assess ourselves against the markers
ScrumMaster Hub · High Performance Team
12 / 14
1
Introduce the markers (10 min)
Purpose, trust, clarity, dependability, meaning, impact, learning, sustainable pace.
2
Rate individually and anonymously (10 min)
Red, amber or green for each marker, plus a comment.
3
Discuss reds and ambers (20 min)
What is behind each? What evidence do we have?
4
Choose one gap (10 min)
Pick the marker with the most leverage, not the easiest one.
5
Commit and set a review date (5 min)
One or two specific actions, an owner and a check in a future retro.

## Slide 13
TAKEAWAYS
Key takeaways
ScrumMaster Hub · High Performance Team
13 / 14
A real team is more than a working group: shared purpose, complementary skills, mutual accountability
Teams move through stages; storming is normal and the Scrum Master's approach should adapt
Psychological safety, dependability, clarity, meaning and impact are strong markers to watch
Measure health regularly and improve one gap at a time

## Slide 14
GO DEEPER
Go deeper: sources worth your time
ScrumMaster Hub · High Performance Team
14 / 14
The Wisdom of Teams — Jon R. Katzenbach & Douglas K. Smith BOOK
The classic distinction between working groups and real teams.
Google re:Work — Understand team effectiveness — Google WEBSITE
Project Aristotle findings and a guide to team dynamics. https://rework.withgoogle.com
Developmental sequence in small groups — Bruce W. Tuckman, Psychological Bulletin (1965) RESEARCH
The forming–storming–norming–performing model.
Drive — Daniel H. Pink BOOK
Autonomy, mastery and purpose — the motivation behind meaning and impact.
Accelerate — Nicole Forsgren, Jez Humble & Gene Kim BOOK
Evidence on the practices and culture of high-performing technology teams.