## Slide 1
WORKSHOP PRESENTATION
Importance of All the Events of Scrum
Reconnecting each event to the problem it exists to solve
ScrumMaster Hub · scrummaster-hub.vercel.app/workshops

## Slide 2
OBJECTIVES
By the end of this session you will be able to…
ScrumMaster Hub · Importance of All the Events of Scrum
2 / 13
State the specific problem each Scrum event exists to solve
Explain what each event inspects: the product, the plan, or the way of working
Predict what breaks when a team skips or hollows out an event
Diagnose which of our own events has drifted from its purpose
Agree one concrete improvement for our weakest event

## Slide 3
ICE BREAKER
Ice breaker — pick one
ScrumMaster Hub · Importance of All the Events of Scrum
3 / 13
Option A · 5 min · Best and worst meeting
In pairs: describe the best meeting you ever attended — what made it useful?
Then describe the worst — what made it a waste?
Each pair shares one trait of each on the board
Keep the lists: we will judge our events against them
Option B · 8 min · Meeting bingo
Hand out cards with squares like 'no agenda', 'ran over time', 'no decision made'
Each person marks squares based on our last week of events
First to complete a row shouts 'Bingo' — and explains their squares
Count the marks per event to see where we hurt
Debrief: The point is to name what a valuable event feels like before judging ours. Events exist to create regularity and reduce the need for other meetings.

## Slide 4
CONCEPT
Why events exist at all
ScrumMaster Hub · Importance of All the Events of Scrum
4 / 13
Scrum events create regularity — a predictable rhythm for inspecting and adapting
Each event is a formal chance to inspect one thing and adapt something as a result
They minimise the need for other, undefined meetings that steal focus
All events are timeboxed so they cannot expand to fill the time available
The Sprint is the container: events only work if the Sprint is respected as a whole
An event without an inspection and a resulting decision is just a meeting.

## Slide 5
CONCEPT
Each event: problem solved and decision produced
ScrumMaster Hub · Importance of All the Events of Scrum
5 / 13
Event | Problem it solves | Decision it produces
Sprint Planning | Team starts without a shared purpose or plan | Sprint Goal, selected items and a first plan
Daily Scrum | Drift from the goal is discovered too late | Adjusted plan for the next 24 hours
Sprint Review | We keep building without real feedback | Backlog changes based on stakeholder input
Retrospective | The same problems repeat every Sprint | One or two improvements to try next Sprint
Notes: Ask the team to name a real recent example for each row. If they cannot, that event is a candidate for repair.

## Slide 6
CONCEPT
What each event inspects — three feedback loops
ScrumMaster Hub · Importance of All the Events of Scrum
6 / 13
Inspect the plan (short loop)
Daily Scrum: are we still on track for the Sprint Goal?
Adapt: re-plan the next day's work
Frequency: every day, 15 minutes
Inspect the product (medium loop)
Sprint Review: does the Increment solve the right problem?
Adapt: re-order and reshape the Product Backlog
Frequency: every Sprint, with stakeholders
Inspect the process (improvement loop)
Retrospective: how did we work together?
Adapt: try one process improvement
Frequency: every Sprint, team only
Planning sets the direction that all three loops then inspect.

## Slide 7
CONCEPT
What a healthy version looks like
ScrumMaster Hub · Importance of All the Events of Scrum
7 / 13
Event | Healthy signs | Warning signs
Sprint Planning | A goal people can repeat; capacity honestly discussed | A list of tickets; the Product Owner picks alone
Daily Scrum | Developers talk to each other about the goal | Updates addressed to the Scrum Master; runs over
Sprint Review | Stakeholders touch the product and change the backlog | One-way demo; nobody senior attends
Retrospective | Actions from last time are reviewed first | Same complaints each time; no follow-up

## Slide 8
LIVE EXAMPLE
Live example: repairing a Daily Scrum
ScrumMaster Hub · Importance of All the Events of Scrum
8 / 13
Before
Everyone reports 'yesterday / today / blockers' to the manager
Ten minutes of status, five of silence; problems found only at the Review
Team rates the event 2 out of 5 for usefulness
After (4 sprints later)
Board is walked right-to-left: which item is closest to done?
Developers ask each other for help; blockers get an owner immediately
Two Sprint Goal risks flagged and resolved mid-Sprint; rating rises to 4
Illustrative scenario. The fix was not a new format — it was reconnecting the event to the Sprint Goal.

## Slide 9
REAL-LIFE USE
What happens when an event is skipped
ScrumMaster Hub · Importance of All the Events of Scrum
9 / 13
Skipped event | What we lose | How it shows up later
Sprint Planning | Shared goal and plan | Team works on unrelated items; nothing coherent to demo
Daily Scrum | Early drift detection | Blockers found on day 9; Sprint Goal missed
Sprint Review | Real feedback | We ship what was asked, not what was needed
Retrospective | Learning about how we work | Same delays and friction, sprint after sprint
Notes: Use this slide with sceptical managers who ask 'can we cut a meeting?'

## Slide 10
WATCH OUT
Zombie events: going through the motions
ScrumMaster Hub · Importance of All the Events of Scrum
10 / 13
Running events because the calendar says so, not because anyone expects a decision
Treating timeboxes as targets — using the whole time regardless of need
Letting the Scrum Master or a manager run every event; the team owns them
Skipping the Retrospective under pressure — exactly when the team most needs it
Combining events or dropping stakeholders from Reviews to save time

## Slide 11
TRY IT
Try it: rate our own events
ScrumMaster Hub · Importance of All the Events of Scrum
11 / 13
1
Rate anonymously (5 min)
1–5 on usefulness for each event, on sticky notes or a poll; nobody puts their name on it.
2
Compare with the purpose (10 min)
Put the ratings next to the 'problem solved' table; where are the biggest gaps?
3
Diagnose the lowest (10 min)
Is the purpose not being met, or has the event become habit? The fix differs for each.
4
Commit to one change (5 min)
One concrete change, an owner, and a retro date to check it worked.

## Slide 12
TAKEAWAYS
Key takeaways
ScrumMaster Hub · Importance of All the Events of Scrum
12 / 13
Every event has a specific problem to solve and a decision to produce
Together the events form three feedback loops: plan, product and process
Skipping an event removes the feedback — the problem simply appears later and costs more
Diagnose our own events with data before changing formats
If you remember one thing: an event without a decision is just a meeting.

## Slide 13
GO DEEPER
Go deeper: sources worth your time
ScrumMaster Hub · Importance of All the Events of Scrum
13 / 13
The Scrum Guide — Scrum Events — Ken Schwaber & Jeff Sutherland GUIDE
The official purpose and timebox of each event. https://scrumguides.org
The Zombie Scrum Survival Guide — Christiaan Verwijs & Johannes Schartau BOOK
Symptoms and remedies when the events run but nobody expects change.
Agile Retrospectives: Making Good Teams Great — Esther Derby & Diana Larsen BOOK
A structure for retrospectives that produce decisions.
Retromat — Corinna Baldauf WEBSITE
A free catalogue of activities to vary retrospectives and other events. https://retromat.org
Liberating Structures — Henri Lipmanowicz & Keith McCandless WEBSITE
Free facilitation methods to include every voice in events. https://liberatingstructures.com