## Slide 1
WORKSHOP PRESENTATION
Scrum in a Nutshell
One shared mental model of roles, events and artifacts
ScrumMaster Hub · scrummaster-hub.vercel.app/workshops

## Slide 2
OBJECTIVES
By the end of this session you will be able to…
ScrumMaster Hub · Scrum in a Nutshell
2 / 14
Explain what Scrum is, and why it is built on empiricism
Name the three accountabilities and what each one owns
Describe the five events, their timeboxes and their purpose in one sentence each
Connect each artifact to its commitment (Product Goal, Sprint Goal, Definition of Done)
Walk through one Sprint from planning to retrospective using our own project

## Slide 3
ICE BREAKER
Ice breaker — pick one
ScrumMaster Hub · Scrum in a Nutshell
3 / 14
Option A · 5 min · Scrum myth or fact?
Read out 5 statements, e.g. 'The Scrum Master assigns tasks' or 'Sprints can be any length'
People stand on the 'myth' or 'fact' side of the room (or vote in chat)
Do not reveal answers — note the split for later
Come back to each statement as the concept slides answer it
Option B · 5 min · Scrum in six words
Each person writes a six-word description of what they think Scrum is
Share round-robin; the facilitator writes the words on a board
Look for recurring words — 'meetings', 'sprints', 'stand-up'
Ask what is missing from the board: goals? feedback? learning?
Debrief: Revisit the board at the end — the six-word descriptions should shift from mechanics (meetings) to outcomes (learning, feedback, goals).

## Slide 4
CONCEPT
What Scrum is — and is not
ScrumMaster Hub · Scrum in a Nutshell
4 / 14
A lightweight framework that helps people generate value through adaptive solutions for complex problems
Deliberately incomplete: it defines a small structure and leaves practices to the team
Built on empiricism: knowledge comes from experience, decisions from what is observed
Uses short, fixed-length iterations (Sprints) so we inspect real output often
It is not a project-management method, a set of meetings, or a guarantee of speed
Scrum's power comes from frequent inspection of real results — not from the meetings themselves.

## Slide 5
CONCEPT
Empiricism and the five values
ScrumMaster Hub · Scrum in a Nutshell
5 / 14
Three pillars of empiricism
Transparency — the work and its state are visible to everyone who needs them
Inspection — we check progress toward goals often enough to catch problems
Adaptation — when something drifts, we adjust as soon as possible
Five values that make it work
Commitment — to the goals of the team
Focus — on the work of the Sprint
Openness — about the work and challenges
Respect — for each other as capable, independent people
Courage — to do the right thing and tackle tough problems
Notes: When Scrum feels broken, check the values first. A Daily Scrum without openness is theatre.

## Slide 6
CONCEPT
The Scrum Team: three accountabilities
ScrumMaster Hub · Scrum in a Nutshell
6 / 14
Accountability | Accountable for | It is NOT
Product Owner | Maximising the value of the product; ordering and clarity of the Product Backlog | A requirements scribe or a proxy with no authority
Scrum Master | Team effectiveness and Scrum being understood and enacted; coaching, facilitating, removing impediments | A project manager, task-assigner or status collector
Developers | Creating a usable Increment each Sprint: planning it, quality, adapting daily | A group waiting to be told what to do
One team, one product focus, typically ten or fewer people — no sub-teams or hierarchies inside it.

## Slide 7
CONCEPT
The five events and their timeboxes
ScrumMaster Hub · Scrum in a Nutshell
7 / 14
Event | Purpose in one sentence | Timebox (1-month Sprint)
The Sprint | The container: a fixed-length period in which all the work happens | One month or less
Sprint Planning | Agree why this Sprint matters, what we can do, and how | Max 8 hours
Daily Scrum | Inspect progress toward the Sprint Goal and adapt the plan | 15 minutes
Sprint Review | Inspect the outcome with stakeholders and adapt the backlog | Max 4 hours
Sprint Retrospective | Inspect how we worked and plan improvements | Max 3 hours
Shorter Sprints get shorter events — a 2-week Sprint's Planning is usually about 4 hours at most.

## Slide 8
CONCEPT
The three artifacts and their commitments
ScrumMaster Hub · Scrum in a Nutshell
8 / 14
Artifact | What it is | Its commitment
Product Backlog | Ordered, evolving list of what the product needs | Product Goal — the long-term objective
Sprint Backlog | Sprint Goal + selected items + a plan to deliver them | Sprint Goal — the single objective for the Sprint
Increment | A usable step toward the Product Goal | Definition of Done — the shared standard for 'complete'
Notes: Each commitment gives its artifact a target to measure progress against — that is what makes the artifact transparent.

## Slide 9
LIVE EXAMPLE
Live example: one two-week Sprint
ScrumMaster Hub · Scrum in a Nutshell
9 / 14
1
Product Goal (set once)
'Help busy families plan a week of dinners in 10 minutes' — a meal-planning app.
2
Day 1 · Sprint Planning
Sprint Goal: 'A user can generate a 3-day plan from saved preferences.' Team pulls 5 backlog items and plans the first tasks.
3
Days 1–9 · Build + Daily Scrum
15 minutes each day: are we on track for the Sprint Goal? A blocked API is raised and fixed on day 3. Refinement continues for next Sprint.
4
Day 10 · Sprint Review
Stakeholders try the working plan generator; feedback: 'we need allergy filters.' The Product Owner re-orders the backlog.
5
Day 10 · Retrospective
Finding: pull requests waited two days for review. Action: first review within one working day, checked at the next retro.
Illustrative scenario — notice every event produces a decision that changes what happens next.

## Slide 10
REAL-LIFE USE
Using Scrum beyond code — and on our team
ScrumMaster Hub · Scrum in a Nutshell
10 / 14
Marketing, HR, legal and education teams run Scrum for campaigns, policy changes and projects
Fit test: is the work complex, changing and dependent on feedback? Then Scrum is worth trying
Our Sprint length: ______ ; our Daily Scrum time: ______ ; our Definition of Done lives at: ______
Our Product Owner: ______ ; our Scrum Master: ______ ; Developers: everyone else who builds the product
Fill in the blanks together before we leave — anything left blank is a risk to fix this week

## Slide 11
WATCH OUT
Common ways Scrum goes wrong early
ScrumMaster Hub · Scrum in a Nutshell
11 / 14
Treating Scrum as a meeting schedule rather than a feedback loop
No real Sprint Goal — just a list of tickets with a sentence on top
Scrum Master acting as project manager, assigning work and chasing status
No shared Definition of Done, so 'done' means something different to every person
Product Owner unavailable, so the team guesses and Sprint Reviews find surprises

## Slide 12
TRY IT
Try it: draw our Sprint on one wall
ScrumMaster Hub · Scrum in a Nutshell
12 / 14
1
Draw the Sprint (10 min)
A big circle for the Sprint with the four events placed around it, with the timeboxes we chose.
2
Place people and artifacts (10 min)
Who owns the Product Backlog? Where is the Sprint Backlog visible? Where does the Increment show up?
3
Mark the questions (5 min)
Put a red dot on anything nobody can explain or agree on.
4
Assign follow-ups (5 min)
Each red dot gets an owner and a date.

## Slide 13
TAKEAWAYS
Key takeaways
ScrumMaster Hub · Scrum in a Nutshell
13 / 14
Scrum is a small framework for complex work, built on transparency, inspection and adaptation
Three accountabilities, five events and three artifacts — each artifact has a commitment
The Sprint Goal and Definition of Done are what keep the mechanics honest
Nothing here is magic: value comes from what we decide at each inspection
Read the Scrum Guide together next week — it is short, free and the authoritative source.

## Slide 14
GO DEEPER
Go deeper: sources worth your time
ScrumMaster Hub · Scrum in a Nutshell
14 / 14
The Scrum Guide (2020) — Ken Schwaber & Jeff Sutherland GUIDE
The authoritative definition of roles, events, artifacts and values. https://scrumguides.org
Scrum.org — resources and open assessments — Scrum.org WEBSITE
Free learning paths, forums and a Scrum Open assessment to check understanding. https://www.scrum.org
Scrum: The Art of Doing Twice the Work in Half the Time — Jeff Sutherland BOOK
A co-creator's account of why the mechanics exist and where the ideas came from.
The Zombie Scrum Survival Guide — Christiaan Verwijs & Johannes Schartau BOOK
What Scrum looks like when the mechanics run but the values are missing — and how to fix it.
Agile Alliance — Scrum glossary — Agile Alliance WEBSITE
Plain-language definitions of Scrum terms. https://www.agilealliance.org