## Slide 1
WORKSHOP PRESENTATION
User Story Mapping
Seeing the whole user journey — and slicing the smallest useful release
ScrumMaster Hub · scrummaster-hub.vercel.app/workshops

## Slide 2
OBJECTIVES
By the end of this session you will be able to…
ScrumMaster Hub · User Story Mapping
2 / 14
Explain what a story map is and why a flat backlog hides the user's journey
Describe the parts of a map: activities, steps and details
Build a simple map together from the user's point of view
Slice a walking skeleton and release lines across the whole journey
Keep the map alive alongside the team's backlog tool

## Slide 3
ICE BREAKER
Ice breaker — pick one
ScrumMaster Hub · User Story Mapping
3 / 14
Option A · 8 min · Map your morning
Everyone draws their morning, left to right, from waking to starting work
Write big activities on top (get ready, travel, arrive) and detail steps underneath
Compare maps in pairs: what did others include or skip?
Ask: which steps could you drop and still have a usable morning?
Option B · 6 min · The smallest trip that counts
Plan a road trip: what is the smallest trip that would still count as a real holiday?
Groups list what must be there and what can wait
Share: was 'the smallest trip' shorter than a full plan — but still a whole trip?
Link to a minimum viable release: complete journey, thin version
Debrief: The morning map shows the structure; the road trip shows the idea of a thin end-to-end slice.

## Slide 4
CONCEPT
Why a flat backlog is not enough
ScrumMaster Hub · User Story Mapping
4 / 14
A long, ordered list of stories hides the user's journey and how items relate
Teams lose context: 'what is this story for?' and 'what else is missing?'
Prioritising by item leads to building one area in depth and leaving gaps elsewhere
Story mapping (from Jeff Patton) lays out the journey visually, so we see the whole
Discussions shift from features to the user's goals and outcomes
A map keeps the big picture in front of us while we plan small slices.

## Slide 5
CONCEPT
Anatomy of a story map
ScrumMaster Hub · User Story Mapping
5 / 14
Layer | What it holds | Example (library app)
Backbone — user activities | Big things users do, in time order, left to right | Find a book · Borrow it · Read and return · Get help
Steps — user tasks | What the user does within each activity | Search by title, view availability, reserve
Details — stories and variations | Specific stories stacked below, most important on top | Search by author; filter by language; voice search
Release lines | Horizontal slices across the whole map | Release 1: a thin end-to-end version

## Slide 6
CONCEPT
How to build a map together
ScrumMaster Hub · User Story Mapping
6 / 14
1
Frame the goal and the users
Who is the user? What outcome do they want?
2
Tell the story left to right
Write what the user does, one sticky per step, in time order.
3
Group into activities (the backbone)
Cluster similar steps under a higher-level activity.
4
Explore details and alternatives
Under each step, add variations, edge cases and different users.
5
Prioritise vertically, slice horizontally
Most important on top; draw release lines across the whole journey.
Notes: Encourage everyone to write stories simultaneously and to talk through the map aloud. The shared conversation is the real deliverable.

## Slide 7
CONCEPT
Slicing a release: walking skeleton and thin slices
ScrumMaster Hub · User Story Mapping
7 / 14
A 'walking skeleton' is the thinnest end-to-end version that actually works across the whole journey
Draw a release line across all activities, choosing one or two of the most important stories under each
Slice by outcome and learning: what do we need to find out with the first release?
Avoid building activity one in full before starting activity two
Later release lines add depth, alternatives and polish based on real feedback
One thin slice across the journey beats a complete first activity and nothing else.

## Slide 8
CONCEPT
Keep the map alive
ScrumMaster Hub · User Story Mapping
8 / 14
Use it in refinement to find gaps and to split large stories into thin slices
Update it as we learn — the map is a living picture, not a one-off artefact
Link it to the backlog tool: epics for activities, stories for details, labels for release lines
For remote teams, use a shared digital whiteboard and keep the map visible
Bring stakeholders to it: a map explains scope and trade-offs better than a list

## Slide 9
LIVE EXAMPLE
Live example: a library app map and its first release
ScrumMaster Hub · User Story Mapping
9 / 14
Activity | User tasks (steps) | Release 1 — walking skeleton
Find a book | Search by title · Search by author · Browse categories | Search by title only
Borrow it | Check availability · Borrow with library card · Reserve if out | Borrow with existing card
Read and return | Read online · Return · Renew · Get reminders | Return and see due date
Get help | Contact library · FAQ · Chat | Email link
Illustrative map. Release 1 is a whole journey — thin but real — that we can put in front of readers.

## Slide 10
REAL-LIFE USE
Where story mapping helps in real life
ScrumMaster Hub · User Story Mapping
10 / 14
Starting a new product or a big new feature area
Explaining scope to stakeholders and negotiating what goes in the first release
Onboarding new team members: the map is the fastest way to understand the product
Planning an MVP or a proof of concept across several teams
Finding missing work early — gaps in the journey become visible

## Slide 11
WATCH OUT
Common story-mapping mistakes
ScrumMaster Hub · User Story Mapping
11 / 14
Mapping features and systems instead of the user's journey
Going too deep too early, before the backbone is clear
Treating the finished map as a plan that never changes
Building the map without the Product Owner or without any user insight
Building activity by activity instead of slicing thin across the whole journey

## Slide 12
TRY IT
Try it: map a real journey
ScrumMaster Hub · User Story Mapping
12 / 14
1
Choose a user and a goal (10 min)
A real persona and the outcome they want from our product.
2
Tell the story left to right (30 min)
Write user steps on stickies in the order they happen; group into activities.
3
Add details and alternatives (30 min)
Stack variations and edge cases beneath each step, best on top.
4
Draw the first release line (30 min)
Pick a thin slice across the whole journey.
5
Discuss what is deferred (15 min)
Agree what is not in Release 1, and why.

## Slide 13
TAKEAWAYS
Key takeaways
ScrumMaster Hub · User Story Mapping
13 / 14
A story map shows the user's journey; a flat backlog hides it
Backbone → steps → details, with release lines drawn across the whole map
The first release is a thin end-to-end walking skeleton
Keep the map alive and use it in refinement and stakeholder conversations

## Slide 14
GO DEEPER
Go deeper: sources worth your time
ScrumMaster Hub · User Story Mapping
14 / 14
User Story Mapping — Jeff Patton with Peter Economy BOOK
The definitive book on building and using story maps.
The New User Story Backlog is a Map — Jeff Patton ARTICLE
The original short article that introduced the idea.
Impact Mapping — Gojko Adzic BOOK
A complementary technique that ties features to business goals.
Lean UX — Jeff Gothelf & Josh Seiden BOOK
Working from hypotheses and outcomes rather than output.
User Story Slicing deck on this site — ScrumMaster Hub ARTICLE
Use slicing to split the details you place under each step. https://scrummaster-hub.vercel.app/workshops/backlog-estimation-delivery/user-story-slicing