## Slide 1
WORKSHOP PRESENTATION
User Story Slicing
Turning big stories into thin, valuable, finishable slices
ScrumMaster Hub · scrummaster-hub.vercel.app/workshops

## Slide 2
OBJECTIVES
By the end of this session you will be able to…
ScrumMaster Hub · User Story Slicing
2 / 16
Explain why small stories improve feedback, predictability and flow
Apply the INVEST checklist to judge whether a story is well formed
Tell vertical slices (end-to-end value) from horizontal slices (layers)
Use concrete splitting patterns, including SPIDR, on a real backlog item
Check each slice still delivers value or learning on its own

## Slide 3
ICE BREAKER
Ice breaker — pick one
ScrumMaster Hub · User Story Slicing
3 / 16
Option A · 6 min · How do you eat an elephant?
Pose a big task: 'Organise a wedding' or 'Move to a new city'
Groups list as many ways as possible to break it into smaller pieces
Share: did anyone split by phase, by person, or by 'first usable version'?
Highlight the splits that leave you with something usable early
Option B · 6 min · Slice the layered cake
Show a picture of a layered cake (sponge, jam, cream, icing)
Ask: what is a useful slice — one layer, or a thin wedge with all layers?
Agree the wedge is the 'vertical' slice: every layer, small width
Link to software layers: database, API, user interface
Debrief: The cake makes the vertical-slice idea instantly obvious. Keep the picture for the concept slide.

## Slide 4
CONCEPT
Why slice stories small
ScrumMaster Hub · User Story Slicing
4 / 16
Smaller batches finish sooner — we get real feedback earlier
Small items are easier to understand, estimate and test
Fewer half-done items mean less carry-over and more predictable Sprints
Risk shrinks: if a slice is wrong, we lose days rather than weeks
Thin slices let the Product Owner re-order and stop early when value is delivered
Small does not mean technical tasks — each slice should still be something a user can notice.

## Slide 5
CONCEPT
INVEST: what a good story looks like
ScrumMaster Hub · User Story Slicing
5 / 16
 | Meaning | Test question
I — Independent | Can be built and released without relying on another story | Can we do this one in any order?
N — Negotiable | A conversation, not a contract — details can change | Is the how still open?
V — Valuable | Delivers value to a user or the business | Who benefits and how?
E — Estimable | The team understands it well enough to size it | Can we give a rough size?
S — Small | Fits comfortably within a Sprint — ideally a few days | Can one or two people finish it soon?
T — Testable | We can tell when it is done | What would we check?
INVEST is a checklist from Bill Wake for conversations — not a scoring system.

## Slide 6
CONCEPT
Vertical vs. horizontal slicing
ScrumMaster Hub · User Story Slicing
6 / 16
Horizontal (by layer) — avoid
Story 1: database changes; Story 2: API; Story 3: user interface
Nothing usable until all three finish
Feedback arrives late; integration risk stacks up at the end
Progress looks good on paper but delivers nothing to see
Vertical (end-to-end) — prefer
Each story touches every layer needed, but does a little
Every slice can be demonstrated and used
Feedback after the first slice; the rest can be reshaped
Progress is real: user-visible capability grows each Sprint
Slice the cake as a wedge with all layers, not layer by layer.

## Slide 7
CONCEPT
Common splitting patterns
ScrumMaster Hub · User Story Slicing
7 / 16
Pattern | Idea | Example
Workflow steps | Deliver a simple path first, add steps later | Checkout: guest payment first, saved cards later
Business rules | One rule at a time | Discounts: percentage codes, then free shipping, then bundles
Data variations | Support one data type first | Import: CSV first, spreadsheet files later
Operations | Split create / read / update / delete | Manage address: view, add, edit, delete
Simple → complex | Deliver the simplest version first | Search: exact title match before fuzzy matching
Defer performance | Make it work, then make it fast | Report: correct first, optimise for large data later
Notes: These patterns are widely taught, including in Richard Lawrence's story-splitting guidance. Pick the one that reveals the most value or learning first.

## Slide 8
CONCEPT
SPIDR: five questions to split a story
ScrumMaster Hub · User Story Slicing
8 / 16
Letter | Technique | Ask yourself
S | Spikes | Is there unknown work we should investigate first, with a timebox?
P | Paths | Can we split by a user path or scenario through the feature?
I | Interfaces | Can we deliver for one device, browser or interface first?
D | Data | Can we support one kind or subset of data first?
R | Rules | Can we relax a business rule initially and add it later?
SPIDR is a technique from Mike Cohn — try each letter until one produces a valuable, smaller slice.

## Slide 9
CONCEPT
Is this a good slice? A quick check
ScrumMaster Hub · User Story Slicing
9 / 16
Can a user (or the business) do something new after this slice ships?
Can we demonstrate it at the Sprint Review and get real feedback?
Can it be tested on its own — what would we check?
Can it be finished in a few days by one or two people?
If we stopped after this slice, would we still have delivered something worthwhile?
If the answer to the first question is no, it is probably a task, not a story.

## Slide 10
LIVE EXAMPLE
Live example: 'Users can manage their subscription'
ScrumMaster Hub · User Story Slicing
10 / 16
Slice | What the user can do | Pattern used
1 | View current plan and renewal date (read only) | Operations
2 | Cancel the subscription with a confirmation | Operations
3 | Upgrade to a higher plan (pay the difference) | Workflow
4 | Downgrade a plan, effective at next renewal | Business rules
5 | Pause the subscription for up to a set period | Business rules
6 | Update payment method | Workflow
Illustrative epic. The Product Owner can now order slices by value and stop when enough has shipped.

## Slide 11
LIVE EXAMPLE
Live example: 'Search products' — thin slices in order
ScrumMaster Hub · User Story Slicing
11 / 16
1
Slice 1 — basic keyword search
Type a word, see products whose title contains it. Ship, watch what people search for.
2
Slice 2 — filter by category
Added because Slice 1 showed people searching for broad terms.
3
Slice 3 — sort by price
Small and independent; can be built in parallel.
4
Slice 4 — tolerate typos
Only worth doing if search logs show frequent misspellings.
5
Slice 5 — saved searches
Deferred until we know whether people return to the same search.
Each slice was chosen using what the previous slice taught us — that is the point of slicing.

## Slide 12
REAL-LIFE USE
Where slicing pays off in real life
ScrumMaster Hub · User Story Slicing
12 / 16
Refinement: split anything too big to finish in a few days before it reaches Sprint Planning
Sprint Planning: several small items give a clearer, more flexible plan than one large one
Minimum viable product: the first slices across the journey are the MVP
Forecasting: many similar-sized items make throughput-based forecasts more reliable
Stakeholder conversations: 'we can ship this piece next week' beats 'it is 80% done'

## Slide 13
WATCH OUT
Slicing mistakes to watch for
ScrumMaster Hub · User Story Slicing
13 / 16
Splitting by technical layer (front end story, back end story) and calling it 'slicing'
Slices so small they cannot be tested or demonstrated on their own
Losing the bigger picture — keep the parent goal visible so slices stay coherent
Slicing only in the technical team; the Product Owner must agree the value order
Skipping the 'unknown' — if the risk is technical, use a timeboxed spike first

## Slide 14
TRY IT
Try it: slice one of our real stories
ScrumMaster Hub · User Story Slicing
14 / 16
1
Pick a real, oversized story (5 min)
Choose something from our backlog that would take more than a Sprint.
2
Try three patterns (20 min)
In small groups, use workflow, rules and data variations — write each slice on a sticky.
3
Apply INVEST and the quick check (15 min)
Reject any slice that is a layer or that is not valuable on its own.
4
Agree the order (10 min)
Which slice gives the most value or learning first? Put it at the top of the backlog.

## Slide 15
TAKEAWAYS
Key takeaways
ScrumMaster Hub · User Story Slicing
15 / 16
Small, vertical slices give faster feedback, lower risk and more predictable Sprints
INVEST is a conversation checklist; SPIDR and splitting patterns give concrete moves
Each slice must still deliver value or learning — otherwise it is just a task
Order slices by what they teach us; stop when enough value has shipped

## Slide 16
GO DEEPER
Go deeper: sources worth your time
ScrumMaster Hub · User Story Slicing
16 / 16
INVEST in Good Stories, and SMART Tasks — Bill Wake ARTICLE
The original INVEST checklist article (xp123.com).
User Stories Applied — Mike Cohn BOOK
Writing, splitting and estimating user stories.
SPIDR: Five Simple Techniques for Splitting a User Story — Mike Cohn, Mountain Goat Software ARTICLE
The five SPIDR questions with examples.
Patterns for Splitting User Stories — Richard Lawrence, Humanizing Work GUIDE
A well-known catalogue of story-splitting patterns.
User Story Mapping — Jeff Patton BOOK
Where slicing fits into a whole-product view.